RightNow

App Development Brief

Version 1.1  ·  Functional & technical requirements for prospective development partners  ·  Dubai, UAE

# 1. Purpose of This Document

This document briefs a prospective app development partner on what RightNow needs built. It describes the product, its purpose, the system structure, the required functionality, and a phased delivery plan, so an agency can scope, cost, and propose the build.

It is a requirements brief, not a finished technical specification. The selected partner is expected to turn it into detailed specifications and to recommend the technology stack. Named tools are illustrative; equivalents may be proposed.

# 2. Product Purpose

RightNow is a financial and organizational tool for household demands. Everything in this build should serve two pillars:

- Organizational. One ecosystem for every home and lifestyle service — with family accounts, scheduling, and a shared household view — so a household can see and manage everything in one place.

- Financial. One consolidated bill with multiple ways to pay (card, wallet, cash, monthly tab, installments) and spend controls — so a household can pay for and financially manage its demands in one place.

Design principle: one ecosystem, one bill, multiple ways to pay. The app centralizes services and payments; it does not deliver services itself.

# 3. The Product in One Paragraph

RightNow is an on-demand marketplace app for home and lifestyle services in Dubai. It connects households with vetted, independent service providers — cleaning, AC repair, handyman, beauty, healthcare-at-home, and more — and consolidates their scheduling and payment into one platform. RightNow does not employ providers or deliver services itself; it is the technology layer that handles discovery, booking, payment, communication, and trust. This aggregator model matters for the build: the app orchestrates third-party providers and centralizes billing, rather than managing an in-house workforce.

# 4. System Structure

Like every platform in this category, RightNow is three connected applications sharing one backend. All three must be delivered.

| Surface | Primary users | Purpose |
| --- | --- | --- |
| Customer App (iOS + Android) | Households | Browse, book, track, pay, manage household features |
| Provider App (iOS + Android) | Vendor staff | Receive jobs, navigate, start/complete work, communicate, view earnings |
| Admin / Ops Console (web) | RightNow team | Onboard & vet vendors, manage catalog & pricing, dispatch, handle disputes, run billing & analytics |
| Backend / API + Database | (shared) | Accounts, catalog, bookings, payments, notifications — the shared engine behind all three |

Technology note. A cross-platform framework (for example Flutter or React Native) is preferred so iOS and Android share one codebase, with a cloud-hosted backend. The developer should recommend and justify the final stack.

# 5. User Roles

| Role | Description |
| --- | --- |
| Customer (Account Owner) | Creates the account, books services, pays |
| Household Member | Added under a family account; can book within set rules |
| Head of Household | Sets spend limits and approves requests above a threshold |
| Provider / Vendor Staff | Delivers the service; operates through the Provider App |
| Admin / Operations | RightNow's internal team; operates through the web console |

# 6. Functional Requirements

Grouped by module, each with a phase tag (see Section 9): [MVP], [Phase 2], or [Phase 3].

## 6.1 Accounts & Onboarding  [MVP]

- Sign-up / login via email, phone, and social accounts; individual and family (multi-member) accounts; profile, saved addresses, and access instructions.

## 6.2 Service Catalog & Discovery  [MVP]

- Browse by category; search and filter; provider profiles with ratings, reviews, verification badges, and transparent pricing.

## 6.3 Booking Engine  [MVP]

- On-demand and scheduled bookings; time-slot selection, address, instructions, and up-front price estimate; confirmation, reschedule, cancellation.

## 6.4 Provider App  [MVP]

- Job feed with accept / decline; navigation; start- and complete-job actions; chat and masked call with customer; earnings summary.

## 6.5 Live Tracking & Status  [MVP]

- Provider ETA and a live timeline of booking states; automatic notifications at each state change.

## 6.6 Communication  [MVP]

- Booking-scoped in-app chat (household-visible on family accounts); masked calling; push, SMS, and WhatsApp notifications.

## 6.7 Payments & Consolidated Billing  [MVP core, extends later]

- Card, wallet, and cash; secure gateway; receipts, invoices, refunds. [MVP]

- One consolidated bill. A single household bill that aggregates all services across the ecosystem — central to the product purpose. [MVP for single-account; household consolidation Phase 2]

- Monthly tab and installments via a licensed BNPL provider. [Phase 2–3]

## 6.8 Household Coordination  [phased]

- Family accounts with shared booking visibility [MVP]; Head-of-Household approvals and spend limits [Phase 2]; dual-layer shared calendar with three-tier visibility (household-visible / busy-free-only / private) [Phase 2]; AI household assistant bound by privacy tiers [Phase 3].

## 6.9 Ratings, Reviews & Disputes  [MVP]

- Rate and review providers; raise an issue or dispute; support tickets.

## 6.10 Admin / Operations Console  [MVP core, expands later]

- Vendor onboarding and vetting; catalog and pricing management; dispatch and oversight; dispute handling; the billing / tab ledger; analytics and reporting.

# 7. Non-Functional Requirements

- Security & data privacy. Compliance with the UAE Personal Data Protection Law (PDPL); encryption of personal and payment data; secure authentication.

- Localization. English and Arabic, including right-to-left (RTL) layout.

- Availability & performance. Reliable, responsive booking flow suitable for late-night and emergency use.

- Scalability. Architecture that grows with vendor and user numbers.

- Payment compliance. PCI-DSS handled via the payment gateway.

# 8. Required Third-Party Integrations

| Function | Example providers (illustrative) |
| --- | --- |
| Payment gateway | Network International, Telr, or Stripe |
| Buy-now-pay-later (later) | Tabby or Tamara |
| Maps & navigation | Google Maps or Mapbox |
| Masked calling | Twilio or regional equivalent |
| Messaging | WhatsApp Business API + SMS provider |
| Push notifications | Firebase Cloud Messaging |
| Analytics | Firebase or Mixpanel |

# 9. Phased Delivery Plan

| Phase | Scope |
| --- | --- |
| Phase 1 (MVP) | The three-app core: accounts (including family accounts), catalog & discovery, booking engine, provider app, live tracking, basic communication with masked calling, card/cash payments with single-bill invoicing, ratings & disputes, and an admin console for vendor onboarding, dispatch, and disputes. |
| Phase 2 | Household coordination and financial consolidation: approvals & spend limits, the dual-layer shared calendar, WhatsApp notifications, and the consolidated monthly household tab. |
| Phase 3 | Installments / BNPL at scale, the AI household assistant, and partner / institutional onboarding integrations. |

# 10. What We Need From You (the Proposal)

- Recommended technology stack and system architecture, with rationale.

- Team composition and a milestone-based timeline.

- Cost: initial build, plus ongoing maintenance and support.

- Approach to security and UAE PDPL compliance.

- Post-launch support model, and relevant marketplace / on-demand portfolio.

# 11. Out of Scope

RightNow builds no product other than this platform. The developer's scope is the customer app, the provider app, the admin console, and the shared backend — not the services themselves, hardware, or any non-app product.